# Prompts for development plan

Use the following common structure across projects:

Docs/

01_SCOPE_AND_REQUIREMENTS.md

02_SYSTEM_ARCHITECTURE.md

03_IMPLEMENTATION_PLAN.md

04_IMPLEMENTATION_TASK_CHECKLIST.md

05_API_SPECIFICATION.md

06_DDL_DATAMODEL.sql

07_TEST_PLAN.md

08_DEPLOYMENT_GUIDE.md

09_CHANGE_LOG.md

For phase-wise implementation:

Docs/

Phase-1/

01_PHASE_SCOPE.md

02_PHASE_IMPLEMENTATION_PLAN.md

03_PHASE_TASK_CHECKLIST.md

04_PHASE_API_SPECIFICATION.md

05_PHASE_DDL_CHANGES.sql

06_PHASE_TEST_PLAN.md

Template 1: Generate Scope from Available Inputs

Files to refer:

---------------

1. Docs/01_SCOPE_AND_REQUIREMENTS.md

2. Docs/02_SYSTEM_ARCHITECTURE.md

Objective:

----------

Analyze the available project documents and generate a clear implementation scope.

Instructions:

-------------

1. Review all referenced files carefully.

2. Identify the functional scope.

3. Identify the non-functional scope.

4. Identify modules, screens, APIs, database changes, integrations, background jobs, security requirements, and reporting requirements.

5. Identify any missing or unclear requirements.

6. Do not implement any code in this step.

7. Save the generated scope document under the following location:

Output file:

------------

Docs/Phase-1/01_PHASE_SCOPE.md

Expected output format:

-----------------------

# Phase 1 Scope

## 1. Overview

## 2. Functional Scope

## 3. Non-Functional Scope

## 4. Modules Covered

## 5. Screens / UI Scope

## 6. API Scope

## 7. Database Scope

## 8. Integrations

## 9. Background Jobs / Scheduled Tasks

## 10. Security and Access Control

## 11. Reports / Dashboards

## 12. Assumptions

## 13. Out of Scope

## 14. Open Clarifications

Template 2: Generate Implementation Plan

Files to refer:

---------------

1. Docs/Phase-1/01_PHASE_SCOPE.md

2. Docs/02_SYSTEM_ARCHITECTURE.md

3. Docs/06_DDL_DATAMODEL.sql

Objective:

----------

Create a detailed implementation plan for Phase 1.

Instructions:

-------------

1. Review the referenced scope, architecture, and database files.

2. Create a practical implementation plan for developers.

3. Break the implementation into logical work streams.

4. Include backend, frontend, database, API, integration, validation, security, logging, testing, and deployment considerations.

5. Mention technical dependencies and sequencing.

6. Do not implement any code in this step.

7. Save the implementation plan under the following location:

Output file:

------------

Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

Expected output format:

-----------------------

# Phase 1 Implementation Plan

## 1. Overview

## 2. Implementation Approach

## 3. Module-wise Implementation Plan

## 4. Backend Implementation

## 5. Frontend Implementation

## 6. API Implementation

## 7. Database Implementation

## 8. Authentication and Authorization

## 9. Validation and Error Handling

## 10. Logging and Audit Trail

## 11. Integration Requirements

## 12. Testing Strategy

## 13. Deployment Considerations

## 14. Implementation Sequence

## 15. Risks and Mitigation

Template 3: Generate Detailed Task Checklist

Files to refer:

---------------

1. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

Objective:

----------

Create a detailed developer task checklist for the above implementation phase.

Instructions:

-------------

1. Review the Phase 1 implementation plan carefully.

2. Create a detailed task list that covers 100% of the Phase 1 implementation scope.

3. Each task should contain enough implementation details for a developer to work independently.

4. Include tasks for backend, frontend, APIs, database, validation, error handling, security, testing, and documentation.

5. All tasks must be marked as incomplete using [ ] by default.

6. Do not implement any code in this step.

7. Save the generated task list under the following location:

Output file:

------------

Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

Task format:

------------

- [ ] Task ID: P1-T001

Title:

Description:

Files / Components to be changed:

Implementation Notes:

Acceptance Criteria:

Expected output structure:

--------------------------

# Phase 1 Implementation Task Checklist

## 1. Backend Tasks

## 2. Frontend Tasks

## 3. API Tasks

## 4. Database Tasks

## 5. Integration Tasks

## 6. Security Tasks

## 7. Logging and Audit Tasks

## 8. Testing Tasks

## 9. Documentation Tasks

Template 4: Validate Task Checklist Against Implementation Plan

Files to refer:

---------------

1. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

2. Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

Objective:

----------

Validate the generated task checklist against the Phase 1 implementation plan.

Instructions:

-------------

1. Review the implementation plan and the task checklist.

2. Confirm whether the task checklist covers 100% of the implementation plan.

3. Identify any missing tasks, incomplete coverage, duplicate tasks, unclear tasks, or wrongly grouped tasks.

4. Do not modify the task checklist unless explicitly instructed.

5. Provide a validation report for review.

Output file:

------------

Docs/Phase-1/03A_TASK_VALIDATION_REPORT.md

Expected output format:

-----------------------

# Task Checklist Validation Report

## 1. Validation Summary

Clearly state whether the task list fully covers the implementation plan.

## 2. Coverage Matrix

| Implementation Area | Covered? | Task IDs | Remarks |

|---------------------|----------|----------|---------|

## 3. Missing Tasks

List all missing tasks, if any.

## 4. Duplicate or Overlapping Tasks

List duplicate or overlapping tasks, if any.

## 5. Tasks Requiring More Detail

List tasks that need clarification.

## 6. Final Recommendation

Mention whether the task checklist is ready for implementation.

Template 5: Validate API Coverage in Task Checklist

Files to refer:

---------------

1. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

2. Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

3. Docs/02_SYSTEM_ARCHITECTURE.md

4. Docs/Phase-1/04_PHASE_API_SPECIFICATION.md

Objective:

----------

Validate whether all required API endpoints are properly covered in the task checklist.

Instructions:

-------------

1. Review the implementation plan, task checklist, system architecture, and API specification.

2. Identify all required API endpoints for Phase 1.

3. Verify whether each API endpoint is covered under the correct implementation task.

4. Check whether each API-related task includes method, URL, request payload, response payload, validation, authorization, error handling, and testing requirements.

5. Do not implement any code in this step.

6. If API coverage is incomplete, provide a detailed gap report.

Output file:

------------

Docs/Phase-1/04A_API_COVERAGE_VALIDATION_REPORT.md

Expected output format:

-----------------------

# API Coverage Validation Report

## 1. Validation Summary

## 2. API Coverage Matrix

| API Endpoint | Method | Covered in Task ID | Coverage Status | Remarks |

|-------------|--------|--------------------|-----------------|---------|

## 3. Missing API Tasks

## 4. API Tasks Requiring More Detail

## 5. Authorization and Security Gaps

## 6. Request / Response Payload Gaps

## 7. Error Handling Gaps

## 8. Final Recommendation

Template 6: Generate or Validate DDL / Data Model

Files to refer:

---------------

1. Docs/Phase-1/01_PHASE_SCOPE.md

2. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

3. Docs/02_SYSTEM_ARCHITECTURE.md

Objective:

----------

Generate or validate the database DDL required for Phase 1.

Instructions:

-------------

1. Review the scope, implementation plan, and architecture documents.

2. Identify all required tables, columns, primary keys, foreign keys, indexes, constraints, audit columns, and lookup/reference tables.

3. Ensure naming conventions are consistent.

4. Ensure the DDL supports the Phase 1 features completely.

5. Include comments wherever required.

6. Do not implement application code in this step.

7. Save the generated or updated DDL under the following location:

Output file:

------------

Docs/Phase-1/05_PHASE_DDL_CHANGES.sql

Expected output:

----------------

A clean SQL DDL file containing:

1. Table creation scripts

2. Alter scripts, if required

3. Primary keys

4. Foreign keys

5. Indexes

6. Unique constraints

7. Audit columns

8. Default values

9. Lookup/reference data inserts, if required

Template 7: Validate DDL Against Task Checklist

Files to refer:

---------------

1. Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

2. Docs/Phase-1/05_PHASE_DDL_CHANGES.sql

3. Docs/06_DDL_DATAMODEL.sql

Objective:

----------

Validate whether the database DDL fully supports the Phase 1 task checklist.

Instructions:

-------------

1. Review the task checklist and DDL files.

2. Confirm that all required database tables, columns, constraints, indexes, and relationships are available.

3. Identify any missing schema changes.

4. Identify any unnecessary or unused schema objects.

5. Do not modify the DDL unless explicitly instructed.

6. Provide a validation report.

Output file:

------------

Docs/Phase-1/05A_DDL_VALIDATION_REPORT.md

Expected output format:

-----------------------

# DDL Validation Report

## 1. Validation Summary

## 2. Task-to-Table Coverage Matrix

| Task ID | Required Table / Column | Available? | Remarks |

|---------|--------------------------|------------|---------|

## 3. Missing Tables

## 4. Missing Columns

## 5. Missing Indexes / Constraints

## 6. Relationship Gaps

## 7. Final Recommendation

Template 8: Implement Selected Task

Files to refer:

---------------

1. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

2. Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

3. Docs/Phase-1/04_PHASE_API_SPECIFICATION.md

4. Docs/Phase-1/05_PHASE_DDL_CHANGES.sql

5. Docs/02_SYSTEM_ARCHITECTURE.md

Objective:

----------

Implement the selected task from the Phase 1 task checklist.

Task to implement:

------------------

<Task ID and Task Name>

Instructions:

-------------

1. Review all referenced files before implementation.

2. Implement only the selected task.

3. Follow the existing project structure, coding standards, naming conventions, and architecture patterns.

4. Do not introduce unrelated changes.

5. Add or update API endpoints, services, repositories, DTOs, entities, UI components, validations, tests, or database changes only if required by the selected task.

6. Ensure the implementation is clean, maintainable, and consistent with the existing codebase.

7. Add necessary error handling, validation, logging, and authorization checks.

8. Add or update tests wherever applicable.

9. After successful implementation, update the task checklist and mark the respective task as completed using [x].

10. Do not mark any other task as completed.

11. Provide a short implementation summary after completion.

Files to update:

----------------

Update the relevant source files and then update:

Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

Expected completion note:

-------------------------

After implementation, provide:

1. Implemented task ID

2. Files changed

3. Summary of changes

4. Tests added or updated

5. Any pending notes or assumptions

Template 10: Review Implemented Task

Files to refer:

---------------

1. Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

2. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

3. Relevant source files changed for the task

Task to review:

---------------

<Task ID and Task Name>

Objective:

----------

Review the implemented task for correctness, completeness, and alignment with the implementation plan.

Instructions:

-------------

1. Review the implementation against the selected task.

2. Confirm whether the implementation satisfies the acceptance criteria.

3. Check for code quality, security, validation, error handling, logging, and test coverage.

4. Confirm whether the task was correctly marked as completed in the checklist.

5. Do not modify code unless explicitly instructed.

6. Provide a review report.

Output file:

------------

Docs/Phase-1/Task-Reviews/<Task ID>_REVIEW_REPORT.md

Expected output format:

-----------------------

# Task Review Report

## 1. Task Details

## 2. Implementation Summary

## 3. Acceptance Criteria Validation

## 4. Code Quality Observations

## 5. Security Observations

## 6. Validation and Error Handling Observations

## 7. Test Coverage Observations

## 8. Issues Found

## 9. Recommendations

## 10. Review Status

Review Status should be one of:

- Accepted

- Accepted with minor observations

- Rework required

Template 11: Generate Test Plan

Files to refer:

---------------

1. Docs/Phase-1/01_PHASE_SCOPE.md

2. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

3. Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

4. Docs/Phase-1/04_PHASE_API_SPECIFICATION.md

Objective:

----------

Create a detailed test plan for Phase 1.

Instructions:

-------------

1. Review the scope, implementation plan, task checklist, and API specification.

2. Create a test plan covering functional testing, API testing, UI testing, database testing, security testing, negative testing, and regression testing.

3. Include test scenarios and expected results.

4. Do not implement test code in this step.

5. Save the generated test plan under the following location:

Output file:

------------

Docs/Phase-1/06_PHASE_TEST_PLAN.md

Expected output format:

-----------------------

# Phase 1 Test Plan

## 1. Testing Scope

## 2. Test Approach

## 3. Functional Test Scenarios

## 4. API Test Scenarios

## 5. UI Test Scenarios

## 6. Database Test Scenarios

## 7. Security Test Scenarios

## 8. Negative Test Scenarios

## 9. Regression Test Scenarios

## 10. Test Data Requirements

## 11. Entry Criteria

## 12. Exit Criteria

Template 12: Final Phase Completion Validation

Files to refer:

---------------

1. Docs/Phase-1/01_PHASE_SCOPE.md

2. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

3. Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

4. Docs/Phase-1/04_PHASE_API_SPECIFICATION.md

5. Docs/Phase-1/05_PHASE_DDL_CHANGES.sql

6. Docs/Phase-1/06_PHASE_TEST_PLAN.md

7. Docs/02_SYSTEM_ARCHITECTURE.md

Objective:

----------

Perform final validation of Phase 1 implementation readiness.

Instructions:

-------------

1. Validate whether all Phase 1 tasks are completed.

2. Validate whether all APIs, UI screens, database changes, integrations, validations, logging, security, and tests are covered.

3. Identify any pending gaps before UAT.

4. Do not modify source code unless explicitly instructed.

5. Generate a final readiness report.

Output file:

------------

Docs/Phase-1/07_PHASE_COMPLETION_VALIDATION_REPORT.md

Expected output format:

-----------------------

# Phase 1 Completion Validation Report

## 1. Executive Summary

## 2. Task Completion Status

## 3. Scope Coverage Status

## 4. API Coverage Status

## 5. Database Coverage Status

## 6. UI Coverage Status

## 7. Security Coverage Status

## 8. Test Coverage Status

## 9. Pending Gaps

## 10. Risks Before UAT

## 11. Final Recommendation

# Recommended Standard Prompt Flow for Codex

Use this order for better control:

1. Generate phase scope

2. Generate implementation plan

3. Generate detailed task checklist

4. Validate task checklist against plan

5. Validate API coverage

6. Generate / validate DDL

7. Implement selected task

8. Review implemented task

9. Generate test plan

10. Final phase completion validation

# Compact Daily Usage Prompt for Implementation

You can use this as your regular Codex prompt once the documentation is ready:

Files to refer:

---------------

1. Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

2. Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

3. Docs/Phase-1/04_PHASE_API_SPECIFICATION.md

4. Docs/Phase-1/05_PHASE_DDL_CHANGES.sql

5. Docs/02_SYSTEM_ARCHITECTURE.md

Objective:

----------

Implement the following task from the Phase 1 checklist:

<Task ID and Task Name>

Instructions:

-------------

1. Review the referenced files before implementation.

2. Implement only the selected task.

3. Follow the existing project architecture and coding standards.

4. Do not introduce unrelated changes.

5. Add or update required backend, frontend, API, database, validation, security, logging, and test files as needed.

6. After successful implementation, mark only this task as completed [x] in:

Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

7. Provide a completion summary with:

- Task ID

- Files changed

- Summary of changes

- Tests added or updated

- Pending assumptions or limitations

Recommended Naming Standard Summary

Scope:

Docs/Phase-1/01_PHASE_SCOPE.md

Implementation Plan:

Docs/Phase-1/02_PHASE_IMPLEMENTATION_PLAN.md

Task Checklist:

Docs/Phase-1/03_PHASE_TASK_CHECKLIST.md

Task Validation Report:

Docs/Phase-1/03A_TASK_VALIDATION_REPORT.md

API Specification:

Docs/Phase-1/04_PHASE_API_SPECIFICATION.md

API Coverage Report:

Docs/Phase-1/04A_API_COVERAGE_VALIDATION_REPORT.md

DDL:

Docs/Phase-1/05_PHASE_DDL_CHANGES.sql

DDL Validation Report:

Docs/Phase-1/05A_DDL_VALIDATION_REPORT.md

Test Plan:

Docs/Phase-1/06_PHASE_TEST_PLAN.md

Completion Validation:

Docs/Phase-1/07_PHASE_COMPLETION_VALIDATION_REPORT.md

Task Review Reports:

Docs/Phase-1/Task-Reviews/<Task ID>_REVIEW_REPORT.md